# Project Management Automation System Plan

# Project Management Automation System Plan

# Objective

Build a Python-based automation system that periodically polls Gmail for project-related emails. It will extract attachments and Drive links, categorize files (Videos vs. Excel/Data), upload them to specific OneDrive folders, log the activities and OneDrive file links to a Google Sheet, and send scheduled reports and alerts.

# Key Technologies

Language: Python 3.10+

Google APIs: Gmail API, Google Sheets API

Microsoft APIs: Microsoft Graph API (for OneDrive)

Libraries: google-api-python-client, google-auth-httplib2, google-auth-oauthlib, requests, msal, schedule, python-dotenv.

Architecture: Scheduled Polling (Daemon script) running locally.

# Implementation Steps

## Phase 1: Setup & Authentication

Google Cloud Project: Create a GCP project, enable Gmail API and Google Sheets API.

Google OAuth: Generate desktop OAuth 2.0 Client ID and download credentials.json. Implement the auth.py flow to store Google token.json.

Microsoft Entra ID (Azure AD): Register an application to get Client ID and Secret for OneDrive API access.

Microsoft Auth: Implement MSAL flow in auth.py to acquire and cache tokens for Microsoft Graph API.

Project Structure: Set up the Python virtual environment, dependencies, and core directories (src/, config/, temp_downloads/).

## Phase 2: Core API Clients

Config Module (src/config.py): Use .env for email search queries, target Google Sheet ID, and OneDrive target folder IDs/paths.

Gmail Client (src/email_client.py):

fetch_unread_project_emails(query): Get relevant messages.

parse_email_content(msg_id): Extract content and download attachments.

mark_as_read(msg_id): Prevent reprocessing.

OneDrive Client (src/onedrive_client.py):

upload_file(local_path, destination_folder): Upload categorized files.

create_share_link(item_id): Generate direct OneDrive links.

Sheets Client (src/sheets_client.py):

log_activity(...): Append [Timestamp, Subject, File Name, Category, OneDrive Link] to Sheets.

## Phase 3: Orchestration & Logic

File Categorizer: Logic to determine if a file is a Video (.mp4, .mov) or Data (.xlsx, .csv).

Processor (src/processor.py):

Fetch, extract, categorize, upload to OneDrive, retrieve link, and log to Sheets.

Clean up temporary files and mark email as read.

Reporting (src/reporter.py): Daily summary email based on Sheets log.

## Phase 4: Scheduling & Execution

Main Application (main.py): Schedule processor (periodic) and reporter (daily).

# Verification & Testing

Unit Tests: Test file categorization and regex link extraction.

E2E Testing: Verify the end-to-end flow from email to OneDrive and Google Sheets.

# Prerequisites for the User

Google and Microsoft Accounts.

An empty Google Sheet for tracking.

Search criteria for Gmail (e.g., label:project-x).